**SCOPE DOCUMENT**

|  |  |
| --- | --- |
| **PROJECT NAME** | **DATE SUBMITTED** |
| IronParadise | 03/26/2022 |
| **PROJECT OBJECTIVES** | |
| The primary goal of this project is for the creation of a fitness web application for users to document their daily nutrition and workout routines. | |

## Step 1. Project Deliverables

|  |  |
| --- | --- |
| **DELIVERABLE NO.** | **DESCRIPTION** |
| 1 | Wireframes, Scope Document, API Documentation, CRUD APIs, ERD |
| 2 | Barebones Frontend and Backend (with basic connectivity) |
| 3 | Fully Functioning Frontend and Backend (with Full connectivity) |
| 4 | Complete Web app delivery after relevant QA checks |

## Step 2. List of Project Tasks

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Work breakdown structure (WBS) attached** | | **NO** |  | **YES** | **X** |
| *Provide link, if applicable.* | **WBS can be found in the same folder as this document** | | | | |

|  |  |  |
| --- | --- | --- |
| **TASK NO.** | **DESCRIPTION** | **FOR DELIVERABLE NO. …**  **ENTER TASK #** |
| 1 | Planning | 1 |
| 2 | Execution | 2,3 |
| 3 | Evaluation | 4 |

## Step 3. Out of Scope

|  |  |
| --- | --- |
| This project **will NOT accomplish or include** the following: | Establish relevant CICD pipelines, extensive documentation, post release support, and deployment of the application. |

## Step 4. Project Assumptions

|  |  |
| --- | --- |
| **NO.** | **ASSUMPTION** |
| 1 | Requirements after execution has commenced will not change |

## Step 5. Project Constraints

|  |  |
| --- | --- |
| **PROJECT START DATE** | 03/26/2022 |
| **LAUNCH / GO-LIVE DATE** | 05/01/2022 |
| **PROJECT END DATE** | 04/30/2022 |
| **LIST ANY HARD DEADLINE(S)** | 04/30/2022 |
| **LIST OTHER DATES / DESCRIPTIONS OF KEY MILESTONES** | 04/10/2022 (Execution)  04/25/2022 (Evaluation) |
| **BUDGET CONSTRAINTS** | None |
| **QUALITY OR PERFORMANCE CONSTRAINTS** | None |
| **EQUIPMENT / PERSONNEL CONSTRAINTS** | Group of 2, Due to the small team size the quality of execution can be hampered. |
| **REGULATORY COSTRAINTS** | None |

## Step 6. Updated Estimates

|  |  |
| --- | --- |
| **Estimate the hours required to complete the project.** | 150 hours |

|  |
| --- |
| **DISCLAIMER**  Any articles, templates, or information provided by IronParadise on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk. |